Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS81213 |
| Project Name | AutoSage App Using Gemini Flash |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The following table represents the product backlog and sprint-wise planning for the AutoSage project.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Interface Setup | USN-1 | As a user, I want a Streamlit-based interface to upload vehicle images easily. | 2 | High | All Team members | 28 January 2026 | 31 January 2026 |
| Sprint-1 | Image Upload Validation | USN-2 | As a user, I want the system to validate the uploaded image format (jpg, jpeg, png). | 1 | High | All Team members | 28 January 2026 | 31 January 2026 |
| Sprint-2 | AI Model Integration | USN-3 | As a user, I want the system to analyze vehicle images using the Gemini Flash model. | 3 | High | All Team members | 02 February 2026 | 09 February 2026 |
| Sprint-2 | Prompt Engineering | USN-4 | As a user, I want the system to generate structured vehicle details like brand, mileage, and price.. | 2 | High | All Team members | 02 February 2026 | 09 February 2026 |
| Sprint-3 | Output Display | USN-5 | As a user, I want to view the generated vehicle details clearly on the screen. | 2 | High | All Team members | 12 February 2026 | 18 February 2026 |
| Sprint-3 | Deployment | USN-6 | As a user, I want the AutoSage application to be deployed and accessible through the browser. | 2 | Medium | All Team members | 12 February 2026 | 18 February 2026 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 20 | 4 Days | 28 January 2026 | 31 January 2026 | 20 | 31 January 2026 |
| Sprint 1 | 20 | 4 Days | 28 January 2026 | 31 January 2026 | 20 | 31 January 2026 |
| Sprint 2 | 20 | 8 Days | 02 February 2026 | 09 February 2026 | 20 | 09 February 2026 |
| Sprint 2 | 20 | 8 Days | 02 February 2026 | 09 February 2026 | 20 | 09 February 2026 |
| Sprint 3 | 20 | 7 Days | 12 February 2026 | 18 February 2026 | 20 | 18 February 2026 |
| Sprint 3 | 20 | 7 Days | 12 February 2026 | 18 February 2026 | 20 | 18 February 2026 |
| Sprint 1 | 20 | 4 Days | 28 January 2026 | 31 January 2026 | 20 | 31 January 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)